**LMS PROJECT SCHEDULE**

|  |  |  |  |
| --- | --- | --- | --- |
| **weeks** | **Days** | **Descriptions** | **Deliverables** |
| 1 | Day 1 | Build the atoms and molecules for homepage | Produce the header and footer |
|  | Day2 | Build the organism  For the homepage |  |
|  | Day3 | Build the template homepage | homepage |
|  | Day4-day5 | Responsiveness |  |
|  | Day6 |  |  |
| 2 | Day1 | Build form component for the contact page |  |
|  | Day2 | Build the template for contact | Contact page |
|  | Day3 | Create the molecules for the courses |  |
|  | Day4 | Create the template for courses page |  |
|  | Day5 | Responsiveness  For the contact and courses page |  |
| 3 | Day1 | Build the login page | Admin management system |
|  | Day2 | Build the atoms and molecules for admin |  |
|  | Day3 | Admin dashboard page |  |
|  | Day4 | Admin user management page |  |
|  | Day5 | Admin class management, messages and payment pages |  |
|  | Day6 | Responsiveness | Teacher management system |
| 4 | Day1 | Build the atoms and molecules for teacher page |  |
|  | Day2 | Teacher dashboard |  |
|  | Day3 | Teacher student management page |  |
|  | Day4 | teacher class management, message and Assignment page |  |
|  | Day5 | Responsiveness | Student management system |
| 5 | Day1 | Build the atoms and molecules for student |  |
|  | Day2 | Build student profile page |  |
|  | Day3 | Student classes page |  |
|  | Day4 | Build student Assignment, quiz and Notification page |  |
|  | Day5 | responsiveness |  |
|  |  |  |  |